AI Engineering Maturity Master Document — Project Plan & Backlog

Audience: All · Format: One Growing Master Document · Approach: Breadth First May 2026

# Status Dashboard

Updated each session. Reflects current state of the breadth-first pass.

| 35 Total Items | 0 Done | 0 In Progress | 35 To Do |
| --- | --- | --- | --- |

| Epic | Name | Total | Done | In Prog | To Do | State |
| --- | --- | --- | --- | --- | --- | --- |
| E1 | Foundations & Framework | 5 | 0 | 0 | 5 | Not Started |
| E2 | Stage Deep Dives | 7 | 0 | 0 | 7 | Not Started |
| E3 | Actors — Roles & Evolution | 6 | 0 | 0 | 6 | Not Started |
| E4 | Artefacts Reference | 6 | 0 | 0 | 6 | Not Started |
| E5 | Organisational & Strategic Guidance | 6 | 0 | 0 | 6 | Not Started |
| E6 | Practical Guides & Worked Examples | 5 | 0 | 0 | 5 | Not Started |
|  | TOTAL | 35 | 0 | 0 | 35 |  |

# Project Overview

This document is both the project plan and the living backlog for the AI Engineering Maturity body of work. It governs how the master document grows — one breadth-first pass across all topics, building each section to overview depth before any section is deepened.

## Approach: Breadth First

The breadth-first approach means we will complete one overview-level treatment of every topic across all six Epics before returning to deepen any section. The goal of the first pass is a complete, navigable document where every chapter exists — even if some sections are at summary depth — rather than a few chapters that are exhaustive and the rest absent.

## Structure

| Component | Description |
| --- | --- |
| Epics | 6 thematic groups that organise the backlog |
| Backlog Items | 37 discrete sections / chapters to be written, each with a priority, audience, effort estimate, and status |
| Priority | P1 Critical → P4 Low. Breadth-first pass covers all P1s and P2s in sequence. |
| Effort | S (small, ~1 page) · M (medium, ~2–3 pages) · L (large, ~4–6 pages) · XL (extensive, ~7–10 pages) |
| Status | To Do → In Progress → Done. Updated as each item is completed and added to the master document. |

# Breadth-First Execution Sequence

The backlog is executed in six waves. Each wave covers one thematic area across all stages before we return to deepen any section.

| Wave | Focus | Items | Rationale |
| --- | --- | --- | --- |
| Wave 1 | Foundations | E1-01 · E1-02 · E1-05 · E1-03 · E1-04 | Everything else anchors to the glossary, the visual overview, and the Dark Factory definition. These must exist first. |
| Wave 2 | Actors | E3-01 · E3-06 · E3-03 · E3-02 · E3-04 · E3-05 | Readers need a mental model of who does what before stage deep dives make sense. |
| Wave 3 | Artefacts | E4-01 · E4-02 · E4-05 · E4-03 · E4-04 · E4-06 | The artefact catalogue bridges actors and workflow — what is produced and by whom. |
| Wave 4 | Stage Overviews | E2-07 · E2-01 · E2-02 · E2-03 · E2-04 · E2-05 · E2-06 | Transitions first (the 'why move?' question), then each stage in sequence. |
| Wave 5 | Worked Examples | E6-01 · E6-04 · E6-02 · E6-03 · E6-05 | Examples bring the abstract framework to life. The MFA feature example covers all six stages end to end. |
| Wave 6 | Organisational & Strategic | E5-01 · E5-05 · E5-04 · E5-02 · E5-03 · E5-06 | Leadership and strategic content comes last — it synthesises everything and speaks to the CTO audience who will have read the technical content. |

# Full Backlog

All 37 backlog items across 6 Epics. Items are sequenced within each Epic by execution order. Status is updated as work progresses.

E1: Foundations & Framework The core conceptual scaffolding — definitions, the maturity model, and the master narrative that all other content anchors to.

| ID | Title & Description | Audience | Priority | Effort | Status |
| --- | --- | --- | --- | --- | --- |
| E1-01 | Glossary of Terms Canonical definitions for all six engineering disciplines, plus actors, artefacts, Dark Factory, context rot, harness, specification corpus, and environment map. One-page reference. | All | P1 — Critical | S | To Do |
| E1-02 | The Maturity Curve — Visual Overview A single-page visual: the six stages on a timeline, CMMI mapping, Dark Factory boundary clearly marked, actor involvement shown as a heat band across stages. | All | P1 — Critical | M | To Do |
| E1-03 | How to Use This Document — Reader Guide Navigation guide for each audience type: what to read first, what to skip, how CTOs vs engineers vs architects should engage with the material. | All | P2 — High | S | To Do |
| E1-04 | The Cumulative Stack Explained A deep explanation of why these stages don't replace each other but stack — with examples of what breaks when organisations skip stages. | All | P2 — High | M | To Do |
| E1-05 | The Dark Factory — Extended Definition Full treatment of the Dark Factory concept: origins, the manufacturing analogy, what "lights off" means in software, the human role transformation, risks and safeguards. | All | P1 — Critical | M | To Do |

E2: Stage Deep Dives Detailed treatment of each stage — going beyond the overview to cover transitions, failure modes, real-world indicators, and what "good" looks like.

| ID | Title & Description | Audience | Priority | Effort | Status |
| --- | --- | --- | --- | --- | --- |
| E2-01 | Stage 1 Deep Dive — Prompt Engineering When it's appropriate, its ceiling, what good prompt practice looks like, and the signals that tell you it's time to evolve to Stage 2. | Engineers | P3 — Medium | M | To Do |
| E2-02 | Stage 2 Deep Dive — Context Engineering Context architecture patterns, RAG design, context rot prevention, the five quality criteria (relevance, sufficiency, isolation, economy, provenance). | Engineers / Architects | P2 — High | L | To Do |
| E2-03 | Stage 3 Deep Dive — Intent Engineering How to encode organisational goals into agent infrastructure, intent manifest design, trade-off hierarchy frameworks, detecting intent drift. | Architects / CTOs | P2 — High | L | To Do |
| E2-04 | Stage 4 Deep Dive — Specification Engineering Policy-as-code design, specification corpus architecture, machine-readable compliance frameworks, handling specification gaps and edge cases. | Architects / CTOs | P2 — High | L | To Do |
| E2-05 | Stage 5 Deep Dive — Harness Engineering Harness anatomy, runtime envelope design, observability patterns, self-healing mechanisms, context window management, the Agent = Model + Harness formula. | Engineers / Architects | P1 — Critical | L | To Do |
| E2-06 | Stage 6 Deep Dive — Environment Engineering What makes an environment AI-native, redesigning APIs and data models for agent legibility, environment health monitoring, avoiding environment ossification. | Architects / CTOs | P2 — High | L | To Do |
| E2-07 | Stage Transition Playbooks (1→2, 2→3, 3→4, 4→5, 5→6) For each transition: the trigger signals that indicate readiness, the steps to make the transition, the risks during transition, and how to validate you've landed. | All | P1 — Critical | XL | To Do |

E3: Actors — Roles & Evolution How Humans, Agents, and Agent Councils operate, evolve, and interact across the maturity curve. Includes career and organisational implications.

| ID | Title & Description | Audience | Priority | Effort | Status |
| --- | --- | --- | --- | --- | --- |
| E3-01 | The Human Role Transformation The arc from Maker → Reviewer → Governor → Strategist → Architect. What each role demands, what skills transfer, what must be learned. Practical guidance for engineers navigating this shift. | Engineers / Managers | P1 — Critical | L | To Do |
| E3-02 | Agent Taxonomy — Types, Capabilities, Limitations A working taxonomy of agent types relevant to engineering workflow: coding agents, review agents, test agents, deployment agents, coordinator agents, and their capability boundaries. | Engineers / Architects | P2 — High | M | To Do |
| E3-03 | Agent Council Design — Constitution & Governance How to formally constitute an Agent Council: specialist domains, decision rights, deliberation protocols, escalation triggers, voting vs consensus vs coordinator models. | Architects / CTOs | P1 — Critical | L | To Do |
| E3-04 | Agent Council Patterns — Architecture, Security, Compliance, Deployment Reference designs for the four primary domain councils in the Dark Factory: what each governs, how they are staffed, what artefacts they produce, how they interact. | Architects | P2 — High | L | To Do |
| E3-05 | The Meta-Council — Cross-Domain Arbitration When domain councils conflict, the Meta-Council arbitrates. Design, membership, decision authority, escalation to humans, and failure modes. | Architects / CTOs | P2 — High | M | To Do |
| E3-06 | Human-Agent Handoff Protocols The precise conditions under which work moves from agent to human and back. Escalation packages, evidence standards, decision record formats, response SLAs. | All | P1 — Critical | M | To Do |

E4: Artefacts Reference The complete artefact library — what is produced at each stage, by whom, in what format, and how it feeds into subsequent stages.

| ID | Title & Description | Audience | Priority | Effort | Status |
| --- | --- | --- | --- | --- | --- |
| E4-01 | Artefact Catalogue — All Stages A comprehensive reference of every artefact type in the framework: definition, producer (human/agent/council), consumer, format, governance requirements, and lifecycle. | All | P1 — Critical | L | To Do |
| E4-02 | Requirements Specification Templates (Human-Authored) How humans should write requirements at each stage so they are agent-consumable. Structured formats, intent annotations, acceptance criteria patterns, machine-readable schemas. | All | P1 — Critical | M | To Do |
| E4-03 | Intent Manifest — Reference Design A worked example of a complete intent manifest: goal hierarchy, trade-off tables, value constraints, conflict resolution rules, versioning and update protocols. | Architects / CTOs | P2 — High | M | To Do |
| E4-04 | Specification Corpus — Architecture & Governance How to build and maintain a machine-readable specification corpus: structure, authoring standards, versioning, conflict detection, gap analysis, and audit linkage. | Architects | P2 — High | L | To Do |
| E4-05 | Escalation Package Standard The anatomy of a well-formed escalation package sent from agents to humans: evidence, context, options considered, recommended action, decision record template. | All | P2 — High | S | To Do |
| E4-06 | Environment Map — Reference Design What an environment map contains, how it is authored and maintained, how agents consume it, and how to detect environment drift. | Architects | P3 — Medium | M | To Do |

E5: Organisational & Strategic Guidance What the framework means for technology leaders, engineering organisations, and enterprise strategy.

| ID | Title & Description | Audience | Priority | Effort | Status |
| --- | --- | --- | --- | --- | --- |
| E5-01 | Organisational Maturity Assessment A scored self-assessment tool (questionnaire + scoring rubric) for organisations to place themselves on the maturity curve. Covers technology, process, people, and governance dimensions. | CTOs / Managers | P1 — Critical | L | To Do |
| E5-02 | The Engineering Team of the Future What engineering teams look like at Stage 4, 5, and 6: headcount implications, role evolution, new specialisms (harness engineers, environment architects, intent authors), hiring and upskilling. | CTOs / Managers | P2 — High | M | To Do |
| E5-03 | Investment & Roadmap Planning Guide How to plan the maturity journey: what investments each transition requires, build vs buy decisions, sequencing, typical timelines, and ROI framing for each stage. | CTOs | P2 — High | M | To Do |
| E5-04 | Risk Register — Across All Stages A consolidated risk register covering the stage-specific risks from the framework plus cross-cutting risks: security, compliance, AI governance, vendor dependency, skills gaps. | CTOs / Architects | P1 — Critical | M | To Do |
| E5-05 | AI Governance in the Dark Factory How governance must evolve when agents own the workflow: auditability requirements, explainability standards, human oversight mechanisms, regulatory considerations. | CTOs / Architects | P1 — Critical | L | To Do |
| E5-06 | Vendor & Tooling Landscape Which tools and platforms support each stage: RAG platforms (Stage 2), intent frameworks (Stage 3), policy-as-code tools (Stage 4), harness runtimes (Stage 5), environment engineering platforms (Stage 6). | Architects / CTOs | P3 — Medium | M | To Do |

E6: Practical Guides & Worked Examples Hands-on material: worked examples, case studies, and practical guides that make the framework actionable.

| ID | Title & Description | Audience | Priority | Effort | Status |
| --- | --- | --- | --- | --- | --- |
| E6-01 | Worked Example — Feature Delivery at Each Stage A single feature request ("add multi-factor authentication") traced through all six stages: who does what, what is produced, how long it takes, what quality looks like. The same story, six ways. | All | P1 — Critical | XL | To Do |
| E6-02 | Worked Example — Incident Response at Each Stage A production incident traced through each stage to show how human-agent collaboration during failure evolves across the maturity curve. | Engineers / Managers | P2 — High | L | To Do |
| E6-03 | Anti-Patterns Library The most common mistakes at each stage: skipping stages, over-prompting in a context world, intent-less agents, harnessless deployments, environment ossification. Each with diagnosis and remedy. | All | P2 — High | M | To Do |
| E6-04 | The Stage 3→4 Transition in Detail The hardest transition — from human-governed to dark factory. A step-by-step playbook: what must be in place, how to pilot, how to validate, how to roll back if needed. | All | P1 — Critical | L | To Do |
| E6-05 | Dark Factory Operating Model How to run a Stage 4-6 engineering organisation day-to-day: the human team structure, the exception management rhythm, the council reporting cadence, the environment review cycle. | Managers / CTOs | P2 — High | L | To Do |

# How We Work — Session Protocol

Each working session follows this protocol to keep the backlog and master document in sync.

| Step | Action |
| --- | --- |
| 1 | Review the Status Dashboard — confirm which item is next in the breadth-first sequence. |
| 2 | Mark the item "In Progress" in the backlog. |
| 3 | Write the section to overview depth — comprehensive but not exhaustive. Aim for the level that a senior reader from any audience can understand and use. |
| 4 | Add the completed section to the master document. |
| 5 | Mark the item "Done" and update the Status Dashboard. |
| 6 | Confirm next item with the user before proceeding, or proceed automatically if instructed. |

| 💡 | Depth-pass rule: Once the breadth pass is complete (all 37 items at overview level), we return for a second pass to deepen any section the user nominates. Deepening is always done by explicit instruction — no section is deepened automatically. |
| --- | --- |